| BOLDBOX Micro Drama Streaming Platform FEASIBILITY STUDY Early Stage ¦ Target: 410,000 MAU ¦ 15-Month Plan (M1–M3 Pre-Launch · M4–M15 Operation) |  |  |  |
| --- | --- | --- | --- |
| THB 10M Total Seed Investment | Month 5 Break-Even Target (CF+) | THB 57M 15-Month Revenue Projection | 410K MAU Month 15 User Target |
| FOUNDING TEAM Mighty CEO / CBO / CMO; Ake CCO; Feem CPO; Joe CTO. |

April 2026  |  Confidential — Do Not Distribute

Executive Summary

BoldBox is a Micro Drama Streaming Platform designed for the Attention Economy — combining the emotional depth of scripted drama with the speed and habit-forming nature of short-form vertical video. Positioned between TikTok and Netflix, BoldBox serves viewers who want compelling storytelling without the long-form time commitment.

This Feasibility Study covers a 15-Month Plan (M1–M3 Pre-Launch + M4–M15 Operation) and evaluates:

- Market Feasibility: Is there a real, large, and accessible market opportunity?

- Technical Feasibility: Can the product be built on time with available resources?

- Operational Feasibility: Does the team have the capability and content to execute?

- Financial Feasibility: Can the business be self-sustaining within the investment budget?

| Dimension | Result | Summary |
| --- | --- | --- |
| Market Feasibility | PASS | $14B global market, hypergrowth — no dominant local player in Thailand |
| Technical Feasibility | PASS | Strong CTO (Joe), Cloud-native stack, realistic 15-month development roadmap |
| Operational Feasibility | PASS | Strong Founder-Market Fit, 40 series ready to launch, clear GTM |
| Financial Feasibility | PASS | Break-even Month 5 (monthly CF+). Cumulative P&L positive Month 7. THB 57M 15-month revenue. Seed Round sufficient — 3.6M buffer. |
| Risk Profile | MEDIUM | Primary risk: well-funded foreign competitors — mitigated by local content moat |
| OVERALL VERDICT | FEASIBLE | BoldBox is viable on all dimensions — proceed with Seed Round of THB 10M |

"BoldBox has a compelling case on all four feasibility dimensions. With a THB 10M Seed Round, the business reaches monthly break-even by M5 (just 2 months after launch), cumulative P&L positive by M7, and generates THB 57M in 15-month revenue across 4 ad placement types — building a 410K MAU base for Series A with THB 37M pre-tax operating profit and THB 30M after-tax by M15."

1.  Business Concept & Value Proposition

1.1  What is BoldBox?

BoldBox is a vertical short-form drama streaming app where every episode runs 1–3 minutes. Each episode ends with a cliffhanger designed to drive immediate continuation — creating powerful daily engagement loops. The platform serves three stakeholders simultaneously: viewers (entertainment), brands (story-driven advertising), and eventually creators (distribution).

1.2  Core Value Proposition

| For Viewers | For Brands | For Creators (Phase 2+) |
| --- | --- | --- |
| High-quality drama in micro format — deep emotional engagement without the time cost | Reach Gen Z / Millennial audiences through story-driven advertising with measurable results | A new distribution platform for short-form drama content with built-in monetization |

1.3  Revenue Model

| Revenue Stream | How It Works | Goes Live | Est. Margin |
| --- | --- | --- | --- |
| Ad — For You Banner | 30,000 THB/brand/month. Rotation banner on the discovery feed. Brands choose target series or genres. Max 20 brands. Ramp: 5 brands at M4 → 20 by M11. | Month 4 | ~95% |
| Ad — For You Box | 25,000 THB/brand/month. Card-style box ad below For You feed content. Upsell add-on to Banner advertisers. Max 15 brands. Ramp: 2 brands M4 → 15 by M11. | Month 4 | ~95% |
| Ad — Play Screen Banner | 85,000 THB/brand/month. Rotation banner shown during episode playback. Brands may select specific series or episodes. Max 20 brands. Ramp: 3 M4 → 20 by M11. | Month 4 | ~95% |
| Ad — Play Screen Box | 75,000 THB/brand/month. Card-style box ad below the video player. Add-on to Play Screen Banner buyers. Max 15 brands. Ramp: 1 M4 → 15 by M12. | Month 4 | ~95% |
| IAP — Ad-Free Package | 49 THB one-time payment. Permanently removes Screen Play Banner from the user's account. For You Banner remains (house rule). Low friction, high conversion. | Month 1 | ~99% |
| VIP Membership (Monthly) | 129 THB/month. Ad-free Play Screen + unlimited exclusive content access. Single clean tier — no Platinum confusion. Recurring, predictable revenue. | Month 3 | 88–92% |
| Branded Content | Sponsored micro drama co-production. Brand funds a series; BoldBox produces and distributes. Product tie-ins, story-driven campaigns. Avg 100K–300K/deal. | Month 7 | 60–75% |
| Commerce / Affiliate (Future) | Shoppable links in drama episodes, affiliate product placement, creator merchandise. High-margin layer once MAU reaches 500K+. | Year 2+ | TBD |

2.  Market Feasibility

2.1  Market Size & Opportunity (TAM / SAM / SOM)

| Level | Scope | Value (2026) | BoldBox Position |
| --- | --- | --- | --- |
| TAM | Global Micro Drama Market | USD 14 Billion | Long-term aspiration |
| SAM | ASEAN + Japan Micro Drama (ex-China) | USD 1.5 Billion | Phase 2+ expansion |
| SOM | Thailand Market Share (3-Year) | THB 500M – 1,500M | Primary target market |
| Target | BoldBox 15-Month Revenue Goal | THB 57 Million | 4 ad placements + IAP + VIP + Branded Content |

2.2  Why Thailand is the Ideal Launch Market

- Mobile Penetration: 88%+ internet penetration | 55M+ mobile users | Average 3+ hours/day on social media

- Proven Fan Base: Gen Z and Millennials have strong affinity for BL, Romance, and Revenge drama genres

- First-Mover Advantage: No established local micro drama platform with clear positioning

- Brand Opportunity: Thai brands are actively seeking new story-driven digital advertising channels

- Content Infrastructure: Thailand has a mature production ecosystem — lower cost of original content vs. US/Korea

- Soft Power Tailwind: Growing regional and global appetite for Thai content (T-Pop, Thai BL, Thai cuisine)

2.3  Target Audience

| Priority | Segment | Age / Profile | Behavioral Insights |
| --- | --- | --- | --- |
| Primary | Gen Z & Millennials | 18–35, Urban | Daily TikTok/Reels users, strong drama affinity, mobile-first consumption |
| Secondary | Women & LGBTQ+ | 20–40 | High engagement with BL/GL/Romance — strong community sharing behavior |
| Tertiary | Office Workers | 25–40 | Consume during commute, lunch break, or before sleep — habitual usage pattern |

2.4  Competitive Landscape

| Competitor | Type | Threat Level | BoldBox Differentiation |
| --- | --- | --- | --- |
| TikTok / YouTube Shorts | Indirect | Moderate | BoldBox offers episodic series with cliffhangers — not available on social platforms |
| Netflix / WeTV / iQIYI | Indirect | Low | Shorter, cheaper, requires less attention and time commitment |
| DramaBox / ReelShort (China) | Direct (future) | HIGH | Build Thai original content + exclusive deals + local brand moat before they arrive |
| Local Thai Platforms | Potential | Moderate | First-mover advantage + deeper curation + Bold Moves agency network |

PASS  —  Market Feasibility: PASS — Large, fast-growing market with clear first-mover opportunity in Thailand

3.  Technical Feasibility

3.1  Technology Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Mobile App | React Native (iOS + Android) | High code-sharing, fast iteration, large community |
| Backend API | Node.js / Express + RESTful | Lightweight, scalable, team-familiar |
| Video Streaming | AWS S3 + CloudFront CDN / Mux.com | Low latency, pay-per-use pricing, global CDN |
| Database | PostgreSQL (RDS) + Redis Cache | Reliable relational DB + fast session/cache layer |
| Analytics | Mixpanel / Firebase Analytics | User behavior, funnel analysis, retention tracking |
| Payment | Omise + Apple / Google IAP | Thailand-friendly gateway, IAP-compliant |
| Ad Management | Custom Ad Server (Phase 1) / Google Ad Manager | Full control in Phase 1, scale with GAM in Phase 2 |

3.2  Development Roadmap

| Phase | Timeline | MAU Goal | Key Deliverables |
| --- | --- | --- | --- |
| MVP Build | Month 1–3 | 25K | App (iOS & Android), vertical video player, For You Feed, ad banner integration, basic analytics |
| V1.0 Launch | Month 4–6 | 100K | Subscription paywall, push notifications, personalized recommendation v1, watch history & favorites |
| V1.5 Growth | Month 7–9 | 200K | Ad inventory management, branded content ad unit, performance optimization, series browse improvements |
| V2.0 Scale | Month 10–12 | 300K | Community features, creator portal beta, advanced personalization, ASEAN localization preparation |

PASS  —  Technical Feasibility: PASS — Strong CTO, appropriate stack, realistic 15-month roadmap

4.  Operational Feasibility

4.1  Co-Founders Team

| Name | Role | Monthly Salary | Key Responsibilities |
| --- | --- | --- | --- |
| Mighty | CEO / CBO / CMO* | THB 100,000 | Business Strategy, Brand Partnerships, Marketing & Growth (*dual-role Phase 1) |
| Ake | CCO | THB 100,000 | Content Strategy, Series Acquisition, Story Editors, Genre Curation, Creator Relations |
| Feem | CPO | THB 100,000 | Series Production, Line Producers, Post-Production, Content Quality Control |
| Joe | CTO | THB 100,000 | Tech Architecture, App Development, Platform Scaling, Data & Analytics |
| TOTAL | 4 Co-founders | THB 400,000/mo | THB 4,800,000/year |

4.2  Hiring Plan — Thailand Standard Market Rates

* Based on Thailand IT/Digital Startup Salary benchmarks 2025–2026. All hires use Thai standard entry/mid rates to maximise runway within the THB 10M Seed Round.

| PHASE 0 M1–M3 Pre-Launch (no app) 4 founders ¦ Content + Dub/Sub Thai+Chinese | PHASE 1 M4–M6 Launch + Revenue 8 people (+4 hires at M4–M5) | PHASE 2 M7–M9 Scale + 100K MAU 9 people (+3 hires at M7+M9) | PHASE 3 M10–M15 410K MAU · Series A 9 people (stable, 20M+ profit) |
| --- | --- | --- | --- |

Phase 0  —  M1–M3: Founders Only (Pre-Launch — No App, No Revenue)

M1–M3 are purely pre-launch. No app is live, no users, no revenue. The four co-founders work full-time on: (1) licensing 40 series + full editing/dubbing/subtitling in Thai and Chinese (minimum 2 languages for launch, with Japanese, Korean, Vietnamese, and Singaporean English planned for subsequent expansion); (2) building the MVP app (iOS + Android); (3) closing brand pre-sales from the Bold Moves agency network; and (4) finalising tech infrastructure and analytics. No external hires in this phase.

| Name | Title | Salary (THB/mo) | M1–M3 Focus (Pre-Launch) |
| --- | --- | --- | --- |
| Mighty | CEO / CBO / CMO★ | 100,000 | Close Seed Round, sign brand partnership LOIs, build GTM strategy, social content for launch |
| Ake | CCO | 100,000 | Finalise licensing contracts for 40 series, set upload schedule, brief story editors |
| Feem | CPO | 100,000 | Oversee content quality pipeline, supervise post-production, manage release calendar |
| Joe | CTO | 100,000 | Build MVP app (iOS + Android), set up cloud infra, analytics dashboard, CDN integration |
| TOTAL | 4 people | 400,000/mo | ★ CEO serves dual CMO role in Phase 0–1. Founders use own equipment — no hardware cost in this phase. |

Phase 1  —  Month 4–6: Revenue Team + Dev Expansion (+4 Staff)

Month 4 (launch): Two critical revenue-driving roles join immediately — the Ad Sales Executive to close brand banner deals from Day 1 using the CEO's Bold Moves network, and a Performance Marketer to manage paid acquisition. Month 5: two engineering hires accelerate the product roadmap — a Senior Developer and Jr. Developer #1 to offload the CTO and build features at speed. All four bring their own equipment (computers); company provides desk/chair (THB 5,000/person) plus computer (THB 20,000/person) as a one-time equipment cost.

| Position | Starts | Level | Budget Rate (THB/mo) | Responsibilities |
| --- | --- | --- | --- | --- |
| Ad Sales Executive #1 ★ | Month 4 | Entry–Mid | 22,000 + 5% commission (shared pool) | Outbound sales for all 4 ad placements (Banner + Box, For You + Play Screen). Target: 2–3 deals at launch, 10+ brands by M6. Reports to CEO. Triggers hiring of 2nd Exec when ad rev > 500K/mo (M5). |
| Performance Marketer | Month 4 | Mid | 45,000 | TikTok/Meta paid campaigns, app install optimisation, ROAS tracking, A/B creative testing, influencer seeding. Reports to CEO/CMO. |
| Senior Developer | Month 5 | Mid–Senior | 45,000 | Lead feature sprints, architecture decisions, code reviews, subscription + paywall tech, performance tuning. Reports to CTO. |
| Jr. Developer #1 | Month 5 | Entry | 27,500 | Frontend/backend feature builds, bug fixes, API integrations, push notifications, analytics hooks. Reports to CTO. |
| Phase 1 additional cost | 4 new hires |  | 139,500/mo (M5+) | Equipment one-time: 50K at M4 + 50K at M5. ★ Commission 5% on all 4 placement revenues — shared pool, fully funded by ad revenue. |

Phase 2  —  Month 6–9: Finance, Content & Growth (+1 at M6, +3 at M7, +1 at M9)

Month 6: Jr. Admin Accounting joins in-house to handle daily bookkeeping, payroll, and VAT filing (external firm shifts to oversight/audit role only). Month 7: With MAU crossing 100K and ad revenue exceeding 500K/month, the 2nd Sales Executive joins alongside Editor and Digital Marketer. Month 9: Jr. Developer #2 joins for V2.0 features ahead of Series A.

| Position | Starts | Level | Budget Rate (THB/mo) | Responsibilities |
| --- | --- | --- | --- | --- |
| Jr. Admin Accounting ★★ | Month 6 | Entry | 20,000 | Daily bookkeeping, payroll processing, monthly VAT filing, expense tracking, invoice management. Supports annual audit prep. Reports to CEO. |
| Ad Sales Executive #2 ★ | Month 7 | Entry–Mid | 22,000 + 5% commission (shared) | Triggered when ad revenue crosses 500K/month (M5). Takes over portion of FY Banner + FY Box accounts. Ramps Play Screen upsell. Reports to CEO. |
| Editor | Month 7 | Entry–Mid | 18,000 | Short-form video editing for social clips, episode trailers, branded content cuts, TikTok teasers. Reports to CPO. |
| Digital Marketer | Month 7 | Mid | 26,000 | Social media management, community building, content calendar, UGC campaigns, influencer partnerships. Reports to CEO/CMO. |
| Jr. Developer #2 | Month 9 | Entry | 27,500 | Community features, creator portal, offline playback, V2.0 feature backlog. Reports to CTO. |
| Phase 2 additional cost | 5 new hires |  | 253,000/mo (M9+) | Equipment: 25K M6 (JrAdmin) + 75K M7 (Editor+DigMkt+2ndExec) + 25K M9 (JrDev#2). ★ Commission 5% shared pool. ★★ External accounting reduced to 3K/mo oversight. |

Phase 3  —  Month 10–12: Pre-Series A (Stabilise & Scale)

The team of 9 stabilises through Month 10–12. Focus shifts from hiring to optimisation — maximising ad fill rate, scaling Branded Content revenue, and preparing Series A materials. Optional roles below are triggered only if revenue exceeds projection.

| Position | Level | Market Rate (THB/mo) | Trigger Condition |
| --- | --- | --- | --- |
| Brand Sales Executive | Mid (2–3 yrs) | 25,000 – 35,000 | Activated when branded content revenue exceeds THB 1.2M/month (Month 10+). Reports to CEO. |
| Mid-Level Developer | Mid (2–4 yrs) | 28,000 – 38,000 | Post Series A only — scale engineering team for Phase 2 product features (offline mode, live events, etc.) |
| Full-time CMO | Senior | 60,000 – 80,000 | Post Series A only — releases CEO from dual CMO role to focus purely on investor relations & business development |

Headcount & Payroll Summary — Full Year

| Phase | Months | Headcount | Monthly Payroll | Key Milestone Trigger |
| --- | --- | --- | --- | --- |
| Phase 0 | M1–M3 | 4 people | THB 400,000 | Pre-launch: MVP build, content licensing (40 series, Thai+Chinese dub/sub), investor outreach. No hires. |
| Phase 1 | M4–M6 | 9 people | THB 559,500* | App launches M4. SalesExec#1+PerfMkt (M4), SrDev+JrDev#1 (M5), JrAdmin Accounting (M6). Break-even at M5. |
| Phase 2 | M7–M9 | 12→13 people | THB 675,500* | Ad rev > 500K → SalesExec#2+Editor+DigMkt join M7. JrDev#2 joins M9. Branded Content starts M7. |
| Phase 3 | M10–M15 | 13 people | THB 653,000* | MAU 255K→410K. Full ad inventory (20+15+20+15 brands M12). Pre-tax profit 20M+ by M11. After-tax 20M+ by M13. |
| 15-Month Total | 15 months | Max 13 | ~THB 600K avg | * Includes 5% commission (shared pool) on all 4 ad placements. Total Personnel 15 months: Founders 6M + Staff 2.39M + Commission 1.6M = 9.99M |

4.3  Content Strategy — 40 Series Initial Library

- Licensing Budget: THB 4,300,000 for 40 series — covers licensing rights + editing/dubbing/subtitling for Thai localisation. Avg THB 107,500/series, 1-year broadcast rights.

- Priority Genres: Romance, BL/GL, Revenge, Workplace, Fantasy/Reincarnation, Horror/Mystery, Comedy

- Upload Schedule: Release every 2–3 days to create content freshness and encourage return visits

- Month 4+: Acquire 2–3 new series/month through CCO (Ake) network — THB 500K/month budget

- Month 7+: Pilot 1 Thai original micro drama co-produced with CPO (Feem) — key moat-building asset

PASS  —  Operational Feasibility: PASS — Complete team, content ready to launch, clear GTM strategy

5.  Financial Feasibility

5.1  Key Financial Assumptions

| Variable | Value Used | Rationale / Source |
| --- | --- | --- |
| For You Banner | THB 30,000 / brand / month — max 20 brands | Fixed rate. CEO pre-sold via Bold Moves network. Ramp: 5→20 brands M4–M11. |
| For You Box | THB 25,000 / brand / month — max 15 brands | Add-on to Banner advertisers. Card below feed content. Ramp: 2→15 brands M4–M11. |
| Play Screen Banner | THB 85,000 / brand / month — max 20 brands | Premium in-episode placement. Brands select series/episode. Ramp: 3→20 brands M4–M11. |
| Play Screen Box | THB 75,000 / brand / month — max 15 brands | Add-on below video player. Upsell to Play Screen Banner buyers. Ramp: 1→15 by M12. |
| Ad Sales Commission | 5% flat on all 4 placement revenues | Shared pool between Sales Exec 1 (M4+) and Sales Exec 2 (M7+, triggered when rev > 500K/mo). |
| IAP — Ad-Free Package | THB 49 one-time, 1.5–3.0% of new users | Removes Play Screen Banner only. Low-friction conversion expected. |
| VIP Subscription | THB 129/month, 0→1→4% of MAU | Single tier — no Platinum. APAC freemium benchmark 2–4% of MAU. |
| Branded Content (Sponsored Drama) | Starts M7 (MAU ≥ 100K). 1–6 deals/month, avg 150K–350K/deal | MAU threshold ensures credible brand proposition. CCO + CEO drive pipeline. |
| Marketing Budget | THB 0 (M1–3) → 100K (M4–6) → 175K (M7–9) → 250K (M10–12) → 300K (M13–15) | Paid social + influencer seeding + content amplification. Scales with MAU. |
| Personnel Costs (all-in) | THB 400,000–653,000+/month | Founders 4×100K + 9 staff + 5% commission + SSF + accounting (in-house from M6). |
| Content Licensing (40 series) | THB 4,300,000 upfront + WHT 430,000 | Licensing + editing/dubbing/subtitling for all 40 series. WHT 10% on foreign royalties (Thai-China DTA). |

5.2  Cost Structure & Seed Round Allocation

The THB 10M Seed Round covers all upfront setup costs plus operational burn through M4 — monthly cash flow turns positive at M5 (just 2 months after launch). Peak cash draw is approximately THB 6.4M (Setup 4.83M + Pre-launch M1–M3 1.4M + Launch M4 0.19M). Buffer: THB 3.6M — comfortable runway. By M15, the business generates THB 57M in revenue, THB 37.2M pre-tax operating profit, and THB 29.8M after-tax net profit (CIT 20% fully deducted).

| Cost Category | Year 1 Total (THB) | % of Cost | Notes |
| --- | --- | --- | --- |
| Content Licensing + Edit/Dub (Setup) | 4,300,000 | 21.8% | 40 series — licensing rights + editing/dubbing/subtitling. Paid Month 0. |
| WHT on Foreign Licensing (Setup) | 430,000 | 2.2% | Withholding Tax 10% on royalties paid to foreign studios (Thai-China DTA). Month 0. |
| Legal, Registration & PDPA | 100,000 | 0.5% | Company setup, App Store accounts, data compliance. Month 0. |
| Personnel Costs — Founders | 6,000,000 | 30.4% | 4 co-founders × 100K × 15 months. |
| Personnel Costs — Additional Staff | 2,388,000 | 12.1% | SalesExec+PerfMkt (M4), SrDev+JrDev#1 (M5), JrAdmin 20K (M6), Editor+DigMkt+2ndExec (M7), JrDev#2 (M9). |
| Sales Commission (5% — variable) | 1,595,000 | 8.1% | 5% flat on all 4 ad placement revenues. Shared between 2 Sales Execs from M7. Fully funded by ad revenue. |
| Employee Equipment (one-time) | 225,000 | 1.1% | 25K/hire. M4:50K, M5:50K, M6:25K, M7:75K, M9:25K. Founders' own — no cost. |
| Marketing & User Acquisition | 2,475,000 | 12.5% | 0 (M1–3), 100K (M4–6), 175K (M7–9), 250K (M10–12), 300K (M13–15). |
| Cloud / CDN / Infrastructure | 1,260,000 | 6.4% | 20K→50K→80K→120K→150K/month. Scales with MAU. |
| Office Rent + Utilities | 390,000 | 2.0% | 20K rent + 6K utilities = 26K/month × 15 months. |
| Accounting (External + Audit) | 120,000 | 0.6% | 8K/mo M1–M5 (full service), 3K/mo M6–M15 (oversight), 50K annual audit M12. |
| SSF Employer Contributions | 112,500 | 0.6% | 750 THB/person/month × headcount. Scales M1:3K → M9+:9.75K/month. |
| Tools, Software & Miscellaneous | 120,000 | 0.6% | 8K/month × 15 months. |
| TOTAL 15-MONTH ALL-IN | 19,715,000 | 100% | Seed 10M covers setup + M1–M4 burn (peak 6.4M). Revenue 57M self-funds from M5. Buffer: 3.6M. |

* Personnel Costs (Founders + Staff + Commission) are reported as a single 'Personnel Costs' or 'Compensation & Benefits' line in investor P&L — standard startup financial reporting practice. The breakdown above is provided for internal reference only.

5.3  Detailed Revenue Projection — Monthly Breakdown

User & Ad Inventory Metrics by Month

| Metric | M1 | M2 | M3 | M4 | M5 | M6 | M7 | M8 | M9 | M10 | M11 | M12 | M13 | M14 | M15 | M15 End |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total MAU | 0 | 0 | 0 | 20,000 | 50,000 | 90,000 | 130,000 | 175,000 | 215,000 | 255,000 | 290,000 | 325,000 | 355,000 | 385,000 | 410,000 | 410,000 |
| New Users (month delta) | 0 | 0 | 0 | 20,000 | 30,000 | 40,000 | 40,000 | 45,000 | 40,000 | 40,000 | 35,000 | 35,000 | 30,000 | 30,000 | 25,000 | 25,000 |
| VIP Members (THB 129/mo) | — | — | — | — | 500 | 1,350 | 2,600 | 4,375 | 6,450 | 7,650 | 10,150 | 11,375 | 14,200 | 15,400 | 16,400 | 16,400 |
| VIP Sub Rate (% of MAU) | — | — | — | — | 1.0% | 1.5% | 2.0% | 2.5% | 3.0% | 3.0% | 3.5% | 3.5% | 4.0% | 4.0% | 4.0% | 4.0% |
| For You Banner Brands | — | — | — | 5 | 8 | 10 | 13 | 15 | 17 | 19 | 20 | 20 | 20 | 20 | 20 | 20 |
| For You Box Brands | — | — | — | 2 | 4 | 6 | 9 | 11 | 13 | 14 | 15 | 15 | 15 | 15 | 15 | 15 |
| Play Screen Banner Brands | — | — | — | 3 | 5 | 7 | 9 | 10 | 13 | 16 | 20 | 20 | 20 | 20 | 20 | 20 |
| Play Screen Box Brands | — | — | — | 1 | 3 | 5 | 7 | 9 | 11 | 12 | 13 | 15 | 15 | 15 | 15 | 15 |
| Branded Content Deals | — | — | — | — | — | — | 1 | 2 | 2 | 3 | 4 | 4 | 5 | 6 | 6 | 6 |

Revenue Breakdown by Month (THB)

| Revenue Stream | M1 | M2 | M3 | M4 | M5 | M6 | M7 | M8 | M9 | M10 | M11 | M12 | M13 | M14 | M15 | Total M4–M15 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| For You Banner (30K/brand) | — | — | — | 150,000 | 240,000 | 300,000 | 390,000 | 450,000 | 510,000 | 570,000 | 600,000 | 600,000 | 600,000 | 600,000 | 600,000 | 5,610,000 |
| For You Box (25K/brand) | — | — | — | 50,000 | 100,000 | 150,000 | 225,000 | 275,000 | 325,000 | 350,000 | 375,000 | 375,000 | 375,000 | 375,000 | 375,000 | 3,350,000 |
| Play Screen Banner (85K/brand) | — | — | — | 255,000 | 425,000 | 595,000 | 765,000 | 850,000 | 1,105,000 | 1,360,000 | 1,700,000 | 1,700,000 | 1,700,000 | 1,700,000 | 1,700,000 | 13,855,000 |
| Play Screen Box (75K/brand) | — | — | — | 75,000 | 225,000 | 375,000 | 525,000 | 675,000 | 825,000 | 900,000 | 975,000 | 1,125,000 | 1,125,000 | 1,125,000 | 1,125,000 | 9,075,000 |
| IAP — Ad-Free Package (49 THB) | — | — | — | 14,700 | 22,050 | 39,200 | 39,200 | 55,125 | 49,000 | 49,000 | 51,450 | 51,450 | 44,100 | 44,100 | 36,750 | 496,125 |
| VIP Subscription (129 THB/mo) | — | — | — | — | 64,500 | 174,150 | 335,400 | 564,375 | 832,050 | 986,850 | 1,309,350 | 1,467,375 | 1,831,800 | 1,986,600 | 2,115,600 | 11,668,050 |
| Branded Content (co-produced) | — | — | — | — | — | — | 150,000 | 400,000 | 500,000 | 750,000 | 1,000,000 | 1,200,000 | 1,500,000 | 2,100,000 | 2,100,000 | 9,700,000 |
| TOTAL REVENUE | 0 | 0 | 0 | 544,700 | 1,076,550 | 1,633,350 | 2,429,600 | 3,269,500 | 4,146,050 | 4,965,850 | 6,010,800 | 6,518,825 | 7,175,900 | 7,930,700 | 8,052,350 | 53,754,175 |

* Ad Sales: For You Banner 30K/brand, Screen Play Banner 85K/brand — direct sales via Ad Sales Exec + CEO using Bold Moves network. IAP: 49 THB one-time removes Screen Play Banner only. VIP: 129 THB/month = ad-free play + exclusive content. Branded Content from Month 7: co-produced sponsored drama avg 100K–300K/deal.

5.4  Cost Structure by Month — Personnel Costs (THB)

For investor reporting, all salary-based expenses — co-founders and staff — are grouped under a single 'Personnel Costs' line. This is standard startup accounting practice (also referred to as 'Compensation & Benefits' or 'Headcount Costs'). The breakdown below is provided for internal reference.

| Cost Category | M1 | M2 | M3 | M4 | M5 | M6 | M7 | M8 | M9 | M10 | M11 | M12 | M13 | M14 | M15 | Total M4–M15 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Personnel — Founders (4×100K) | 400,000 | 400,000 | 400,000 | 400,000 | 400,000 | 400,000 | 400,000 | 400,000 | 400,000 | 400,000 | 400,000 | 400,000 | 400,000 | 400,000 | 400,000 | 6,000,000 |
| Personnel — Additional Staff | 225,500 | 225,500 | 225,500 | 67,000 | 139,500 | 159,500 | 225,500 | 225,500 | 253,000 | 253,000 | 253,000 | 253,000 | 253,000 | 253,000 | 253,000 | 3,264,500 |
| Sales Commission (5% — all placements) | — | — | — | 26,500 | 49,500 | 71,000 | 95,250 | 112,500 | 138,250 | 159,000 | 182,500 | 190,000 | 190,000 | 190,000 | 190,000 | 1,594,500 |
| Marketing & User Acquisition | — | — | — | 100,000 | 100,000 | 100,000 | 175,000 | 175,000 | 175,000 | 250,000 | 250,000 | 250,000 | 300,000 | 300,000 | 300,000 | 2,475,000 |
| Cloud / CDN / Infrastructure | 20,000 | 20,000 | 20,000 | 50,000 | 50,000 | 50,000 | 80,000 | 80,000 | 80,000 | 120,000 | 120,000 | 120,000 | 150,000 | 150,000 | 150,000 | 1,260,000 |
| Office Rent + Utilities | 26,000 | 26,000 | 26,000 | 26,000 | 26,000 | 26,000 | 26,000 | 26,000 | 26,000 | 26,000 | 26,000 | 26,000 | 26,000 | 26,000 | 26,000 | 390,000 |
| Accounting (External Firm) | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 3,000 | 3,000 | 3,000 | 3,000 | 3,000 | 3,000 | 53,000 | 3,000 | 3,000 | 3,000 | 120,000 |
| SSF — Employer Contribution | 9,000 | 9,000 | 9,000 | 4,500 | 6,000 | 6,750 | 9,000 | 9,000 | 9,750 | 9,750 | 9,750 | 9,750 | 9,750 | 9,750 | 9,750 | 130,500 |
| Tools & Miscellaneous | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 8,000 | 120,000 |
| Employee Equipment (one-time) | — | — | — | 50,000 | 50,000 | 25,000 | 75,000 | — | 25,000 | — | — | — | — | — | — | 225,000 |
| TOTAL OPEX (15-month) | 696,500 | 696,500 | 696,500 | 740,000 | 837,000 | 849,250 | 1,096,750 | 1,039,000 | 1,118,000 | 1,228,750 | 1,252,250 | 1,309,750 | 1,339,750 | 1,339,750 | 1,339,750 | 15,579,500 |

* Personnel: Phase 0 founders only (400K/mo). Phase 1: +SalesExec#1+PerfMkt (M4), +SrDev+JrDev#1 (M5), +JrAdmin Accounting 20K (M6). Phase 2: +SalesExec#2+Editor+DigMkt (M7), +JrDev#2 (M9). Commission: 5% flat on all 4 ad placement revenues — shared pool between 2 Sales Execs from M7. SSF: 750 THB/person/month employer contribution. Accounting: 8K/mo M1–M5 (external full service), 3K/mo M6–M15 (oversight only), 50K annual audit at M12.

5.5  Monthly P&L — Net Cash Flow & Cumulative

|  | M1 | M2 | M3 | M4 | M5 | M6 | M7 | M8 | M9 | M10 | M11 | M12 | M13 | M14 | M15 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Revenue | — | — | — | 544,700 | 1,076,550 | 1,633,350 | 2,429,600 | 3,269,500 | 4,146,050 | 4,965,850 | 6,010,800 | 6,518,825 | 7,175,900 | 7,930,700 | 8,052,350 |
| Personnel Costs | (625,500) | (625,500) | (625,500) | (493,500) | (589,000) | (630,500) | (720,750) | (738,000) | (791,250) | (812,000) | (835,500) | (843,000) | (843,000) | (843,000) | (843,000) |
| Operating Costs | (71,000) | (71,000) | (71,000) | (196,500) | (198,000) | (193,750) | (301,000) | (301,000) | (301,750) | (416,750) | (416,750) | (466,750) | (496,750) | (496,750) | (496,750) |
| Equipment (one-time) | — | — | — | (50,000) | (50,000) | (25,000) | (75,000) | — | (25,000) | — | — | — | — | — | — |
| Net Cash Flow | -696,500 | -696,500 | -696,500 | -195,300 | +239,550 | +784,100 | +1,332,850 | +2,230,500 | +3,028,050 | +3,737,100 | +4,758,550 | +5,209,075 | +5,836,150 | +6,590,950 | +6,712,600 |
| Cumulative P&L | -696,500 | -1,393,000 | -2,089,500 | -2,284,800 | -2,045,250 | -1,261,150 | +71,700 | +2,302,200 | +5,330,250 | +9,067,350 | +13,825,900 | +19,034,975 | +24,871,125 | +31,462,075 | +38,174,675 |

| BREAK-EVEN Month 5 First month of positive net cash flow | 15-MONTH REVENUE THB 57M 4 ad placements + IAP + VIP + Branded | SEED SUFFICIENCY THB 10M Peak draw ~6.2M at M5. Buffer: 3.8M. |
| --- | --- | --- |

5.6  Investment Ask & Capital Deployment

| Use of Funds | Amount (THB) | Timeline & Logic |
| --- | --- | --- |
| Content Licensing + Edit/Dub — 40 Series | 4,300,000 | Month 0. Licensing rights + Thai editing/dubbing/subtitling for all 40 series. CCO-negotiated. |
| Legal, PDPA Compliance & Company Setup | 100,000 | Month 0. One-time. App Store accounts + data compliance + company registration. |
| Personnel Costs — Founders (4 × 100K × 12 mo) | 4,800,000 | Month 1–12. Four co-founders at 100K each/month. |
| Personnel Costs — Staff (7 hires across 3 phases) | 1,557,000 | Sale Exec+Perf Mkt (M4), Sr Dev+Jr Dev#1 (M5), Editor+Digital Mkt (M7), Jr Dev#2 (M9). |
| Sales Commission (Ad Sales Exec, 10%) | 460,000 | Variable. 10% of banner ad revenue M4–M12. Fully funded by ad sales. |
| Employee Equipment (one-time, 7 hires) | 175,000 | 25K/hire (computer 20K + desk/chair 5K). M4:50K, M5:50K, M7:50K, M9:25K. |
| Marketing & User Acquisition | 1,575,000 | 0 (M1–3), 100K/mo (M4–6), 175K/mo (M7–9), 250K/mo (M10–12). |
| Cloud / CDN / Infrastructure | 810,000 | Scales with MAU: 20K→50K→80K→120K/mo. |
| Office Rent + Utilities (12 months) | 312,000 | Rent 20K + utilities 6K = 26K/month. Full year. |
| Tools, Software & Miscellaneous | 96,000 | 8K/month fixed. Analytics, design tools, admin. |
| TOTAL ALL-IN 15-MONTH COSTS | 14,185,000 | Setup 4.4M + OPEX 9.785M (pre-break-even period). Seed 10M fully covers M1–M5 burn with 3.8M buffer. |
| TARGET SEED ROUND | 10,000,000 | THB 10M (~USD 278K). Peak cash draw THB 6.2M at M5. Buffer: THB 3.8M. |

PASS  —  Financial Feasibility: PASS — Break-even Month 5 (monthly CF+), cumulative P&L positive Month 7, THB 57M 15-month revenue, THB 37.2M pre-tax / THB 29.8M after-tax net profit. Seed Round fully sufficient with THB 3.6M buffer.

5.7  Tax & Compliance — Thai Regulatory Framework

As a Thai-registered entity operating a digital platform, BoldBox is subject to four key tax and compliance obligations. These have been fully modelled into the financial projections above and do not alter the overall feasibility conclusion.

Withholding Tax (WHT) on Foreign Content Licensing

| Item | Rate | Amount | Basis |
| --- | --- | --- | --- |
| Content Licensing — China (Thai-China DTA) | 10% WHT | THB 430,000 | 4,300,000 × 10%. Paid at source when remitting royalties to foreign studios. One-time setup cost M0. |
| Content Licensing — Korea (Thai-Korea DTA) | 10–15% WHT | Included in WHT budget | If sourcing Korean content. Conservative estimate included in 430K WHT budget. |
| Content Licensing — Japan (Thai-Japan DTA) | 15% WHT | Included in WHT budget | If sourcing Japanese content. Rate varies by content type and DTA article. |

VAT — Value Added Tax (7%)

BoldBox must register for VAT once annual revenue exceeds THB 1.8M. This threshold is crossed around M5 (ad revenue alone exceeds 1.8M/year run-rate by M5). VAT at 7% applies to all app-generated revenue. Key points: (1) VAT collected from advertisers/users is a pass-through to the Revenue Department — it does not reduce company profit. (2) Input VAT on business purchases (cloud, software, equipment) can be reclaimed monthly, reducing net VAT payable. (3) Monthly VAT returns (Por.Por.30) are handled by the Jr. Admin Accounting hire from M6, and by the external accounting firm M1–M5.

Social Security Fund (SSF) — Employer Contribution

| Period | Headcount | Employer SSF/Month | Notes |
| --- | --- | --- | --- |
| M1–M3 | 4 | THB 3,000 | 4 founders × 750 THB/person (capped at 5% of 15,000 THB salary base) |
| M4 | 6 | THB 4,500 | +Sales Exec #1 + Perf Mkt |
| M5 | 8 | THB 6,000 | +Sr Dev + Jr Dev #1 |
| M6 | 9 | THB 6,750 | +Jr Admin Accounting |
| M7–M8 | 12 | THB 9,000 | +Sales Exec #2 + Editor + Digital Mkt |
| M9–M15 | 13 | THB 9,750 | +Jr Dev #2 (full headcount) |
| Total 15 months | — | THB 112,500 | Employer total. Employees also pay matching 750 THB/month (withheld from salary — not a company cost). |

Corporate Income Tax (CIT) — Pre-Tax vs After-Tax P&L

BoldBox's Year 1 revenue (M4–M12) is projected at approximately THB 32M, which exceeds the SME threshold of THB 30M/year. As a result, the flat CIT rate of 20% applies (not the tiered SME rate). CIT is paid in two instalments: a mid-year prepayment (Month 8) and a year-end filing. Year 2 CIT (M13–M15) accrues but is paid after M15.

| P&L Line | Year 1 (M1–M12) | Year 2 Partial (M13–M15) | Total 15 Months |
| --- | --- | --- | --- |
| Total Revenue | 32,189,000 | 24,728,000 | 56,917,000 |
| Total Operating Costs | (15,696,000) | (4,019,000) | (19,715,000) |
| Pre-Tax Operating Profit | 16,493,000 | 20,709,000 | 37,202,000 |
| CIT @ 20% | (3,299,000) | (4,142,000)* | (7,441,000) |
| Net After-Tax Profit | 13,194,000 | 16,567,000 | 29,761,000 |

* * Year 2 CIT (4.14M) accrues on M13–M15 profit but is paid in Year 3 (after Month 15). For cashflow purposes within the 15-month window, only Year 1 CIT (3.3M) is paid — Year 1 mid-year prepayment ~1.65M at M8, remainder after M12. After-tax net profit within 15-month cashflow window: ~33.9M THB.

6.  Risk Assessment

| Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Well-funded foreign competitors (DramaBox, ReelShort) enter Thailand | High | High | Accelerate Thai original content + exclusive deals + local brand moat within 6 months |
| Low content retention — users do not return after initial episodes | Medium | High | Consistent upload schedule + push notifications + cliffhanger mechanics every episode |
| Ad revenue below projection — brands slow to commit | Medium | Medium | Direct ad sales via Bold Moves network from Day 1 — not reliant on programmatic only |
| CAC higher than expected — paid marketing underperforms | Medium | Medium | Organic-first strategy (TikTok teaser funnels) reduces dependency on paid acquisition |
| Content licensing costs increase as market grows | Low | Medium | Lock in multi-year deals early + accelerate original content to reduce reliance on licensed |
| App Store policy / PDPA / Regulatory changes | Low | Medium | Engage legal counsel from Month 1 + proactively study NBTC and e-Service Tax regulations |
| Platform technical scaling issues at rapid MAU growth | Low | Medium | Cloud auto-scaling infrastructure + load testing before each major launch milestone |

MODERATE  —  Overall Risk: MODERATE — Primary risk is foreign competition, which is manageable by establishing local content and brand moat in Year 1

7.  Conclusion & Recommendations

7.1  Overall Feasibility Verdict

| Dimension | Result | Key Evidence |
| --- | --- | --- |
| Market Feasibility | PASS | Global micro drama market $14B (2026). No dominant local player in Thailand. Ideal timing. |
| Technical Feasibility | PASS | CTO (Joe) has strong capabilities. Cloud-native stack is appropriate. 15-month roadmap is realistic. |
| Operational Feasibility | PASS | Founder-Market Fit is exceptional. 40 licensed series ready. GTM plan leverages existing Bold Moves network. |
| Financial Feasibility | PASS | Break-even Month 5 (CF+). Cumulative positive Month 7. THB 57M revenue / THB 37.2M pre-tax / THB 29.8M after-tax (CIT 20%). Seed 10M — peak draw 6.4M, buffer 3.6M. |
| Risk Profile | MODERATE | Key risk is well-funded foreign competitors. Mitigated by building Thai content moat in Year 1. |
| OVERALL | FEASIBLE | BoldBox is viable across all dimensions. Break-even M5. Pre-tax profit 20M+ by M11. After-tax 20M+ by M13. Full 15-month P&L: 37.2M pre-tax / 29.8M after-tax. Recommend THB 10M Seed Round immediately. |

7.2  Priority Action Plan — First 90 Days

| # | Action | Owner | Timeline |
| --- | --- | --- | --- |
| 1 | Close Seed Round (THB 10M) — use this Feasibility Study as the investor brief | Mighty (CEO) | Month 0 |
| 2 | Execute content licensing agreement for 40 series + set upload schedule | Ake (CCO) | Month 0–1 |
| 3 | Begin MVP development — CTO hires Jr. Backend Developer to accelerate build | Joe (CTO) | Month 1 |
| 4 | Pre-sell ad inventory to 3–5 brands from Bold Moves agency network | Mighty (CEO) | Month 1–2 |
| 5 | Build organic social funnel — CCO + CPO produce teaser clips for TikTok / Reels | Ake + Feem | Month 1–3 |

"BoldBox is not just a streaming app. It is Thailand's first Micro Drama Platform — built at the right time, by the right team, with the right model. THB 10M to claim the window that is open right now — before DramaBox arrives.

Document prepared by: BoldBox Co-Founders  |  April 2026  |  Confidential — Do Not Distribute